# Artisan Bakery E-Commerce Project Plan

Modern Architecture • Playful Design • Full-Featured Platform

## Project Overview

A modern, full-featured e-commerce platform for showcasing and selling artisan baked goods. The site will support custom cake orders, ready-made products, seasonal specials, and gift boxes with both online payment/delivery and flexible payment options.

### Key Features

- Immediate checkout for ready-made items

- Pre-order system with pickup date selection

- Custom cake order forms with detailed specifications

- Quote request system for special orders

- Online payment with local delivery option

- Mixed payment options (online + cash on pickup)

- Full admin dashboard for order and product management

## Technology Stack

| Frontend | Next.js 14/15 (App Router) + React + TypeScript |
| --- | --- |
| Styling | Tailwind CSS + shadcn/ui components |
| Database | Supabase (PostgreSQL) + Prisma ORM |
| Payments | Stripe (payment processing + product catalog) |
| Images | Cloudinary or Vercel Blob Storage |
| Email | Resend (transactional emails) |
| Hosting | Vercel (serverless deployment) |

## Database Schema (Supabase)

### Products Table

- id (UUID, primary key)

- name (text)

- description (text)

- category (enum: custom_cake, ready_made, seasonal, gift_box)

- price (decimal)

- images (array of URLs)

- available (boolean)

- requires_custom_form (boolean)

- created_at, updated_at (timestamps)

### Orders Table

- id (UUID, primary key)

- order_number (text, unique)

- customer_name (text)

- customer_email (text)

- customer_phone (text)

- delivery_address (text, nullable)

- pickup_date (date, nullable)

- total_amount (decimal)

- payment_status (enum: pending, paid, failed, cash_on_pickup)

- fulfillment_status (enum: received, preparing, ready, completed, cancelled)

- stripe_payment_intent_id (text, nullable)

- special_instructions (text, nullable)

- created_at, updated_at (timestamps)

### Order Items Table

- id (UUID, primary key)

- order_id (UUID, foreign key → orders)

- product_id (UUID, foreign key → products, nullable)

- product_name (text)

- quantity (integer)

- unit_price (decimal)

- custom_details (JSON, for cake customization)

### Custom Order Requests Table

- id (UUID, primary key)

- customer_name (text)

- customer_email (text)

- customer_phone (text)

- event_date (date)

- cake_size (text)

- flavors (text)

- design_description (text)

- reference_images (array of URLs, nullable)

- budget (text, nullable)

- status (enum: pending, quoted, accepted, declined)

- quoted_price (decimal, nullable)

- created_at, updated_at (timestamps)

### Admin Users Table (Phase 2)

- id (UUID, primary key)

- email (text)

- role (enum: admin, staff)

## Site Structure & Pages

### Public Pages

- Home - Hero section, featured products, about the baker, Instagram feed

- Shop - Product grid with filtering (category, availability)

- Product Detail - Images, description, add to cart, reviews

- Custom Cakes - Form for custom orders with image upload

- Cart - Review items, apply pickup date, checkout

- Checkout - Payment (Stripe) or cash on pickup selection

- Order Confirmation - Order details, pickup/delivery info

- About/Contact - Story, location, hours, contact form

### Admin Dashboard Pages

- Login - Secure authentication

- Dashboard - Order summary, revenue stats, pending orders

- Orders - List view with filters, update status, view details

- Products - Add/edit/delete products, manage images, set availability

- Custom Requests - Review quote requests, send quotes

- Settings - Business hours, delivery zones, email templates

## Design System (Playful & Colorful)

### Color Palette

- Primary: Warm pink/coral (#FF6B9D or #FF8BA7)

- Secondary: Soft yellow/cream (#FFE5B4 or #FFF4E0)

- Accent: Mint green (#A8E6CF) or lavender (#E1BEE7)

- Neutrals: Charcoal (#333), warm white (#FFFBF5)

### Typography

- Headings: Rounded, friendly font (e.g., Quicksand, Baloo 2)

- Body: Clean, readable sans-serif (Inter, DM Sans)

### UI Elements

- Buttons: Rounded corners, subtle shadows, playful hover effects

- Cards: Soft shadows, rounded edges, colorful accent borders

- Icons: Hand-drawn or playful style (Lucide with custom tweaks)

- Illustrations: Whimsical baking-themed graphics (cakes, mixers, sprinkles)

## Development Roadmap

### Phase 1: Foundation (Week 1-2)

- Initialize Next.js project with TypeScript + Tailwind

- Set up Supabase project and database schema

- Configure Prisma ORM with Supabase

- Install and configure shadcn/ui components

- Create design system tokens (colors, typography)

- Build basic layout components (header, footer, nav)

### Phase 2: Core Features (Week 3-4)

- Home page with hero section and featured products

- Shop page with product grid and filtering

- Product detail page with image gallery

- Shopping cart functionality (local storage)

- Set up Cloudinary for image hosting

### Phase 3: Checkout & Payments (Week 5)

- Integrate Stripe for payment processing

- Build checkout flow with pickup date selection

- Implement cash on pickup option

- Order confirmation page

- Set up order creation in Supabase

### Phase 4: Custom Orders (Week 6)

- Custom cake order form with validation

- Image upload for reference photos

- Quote request submission system

### Phase 5: Admin Dashboard (Week 7-8)

- Admin authentication with Supabase Auth

- Dashboard overview with metrics

- Order management (view, update status)

- Product management (CRUD operations)

- Custom request review and quoting

### Phase 6: Email & Polish (Week 9)

- Integrate Resend for transactional emails

- Order confirmation emails (customer + admin)

- Status update notifications

- Mobile responsiveness refinement

- SEO optimization (meta tags, sitemap)

### Phase 7: Nice-to-Have Features (Post-Launch)

- Customer reviews and ratings system

- Instagram feed integration

- Email marketing signup with Mailchimp/ConvertKit

- Customer accounts with order history

- Delivery zone calculator

## Pre-Launch Checklist

- Domain purchase and DNS configuration

- Vercel deployment with environment variables

- Stripe account activation (live mode)

- Supabase production database setup

- SSL certificate configuration

- Email sending domain verification

- Google Analytics setup

- Privacy policy and terms of service pages

- Test all payment flows (online + cash)

- Load test with sample products and orders

- Mobile testing on iOS and Android

## Immediate Next Steps

- Set up GitHub repository for version control

- Create Supabase account and initialize project

- Initialize Next.js project with TypeScript

- Install core dependencies (Tailwind, shadcn/ui, Prisma)

- Create initial database migrations

- Design and implement color palette and typography system

- Build first page: Home with hero section

## Estimated Monthly Costs

| Service | Tier | Cost |
| --- | --- | --- |
| Vercel Hosting | Hobby | $0 |
| Supabase | Free | $0 |
| Stripe | Pay-as-you-go | 2.9% + $0.30/txn |
| Cloudinary | Free | $0 |
| Resend | Free | $0 (3k emails/mo) |
| Domain Name | Annual | ~$1/mo ($12/yr) |
| Total Fixed Costs |  | ~$1/mo |

Note: Stripe fees are variable based on sales. All other services remain free until you exceed generous limits.

Ready to bring this vision to life! 🎂✨